## Slide 1
Alfa-Omega Team General information
General information (Anna)
W Bellows (Alain)
DN200 (Andrea)

## Slide 2: Long Shutdown 1 (LS1)
To upgrade the LHC and prepare machine for work with full energy (VAC, CRYO, RF,…)
Powering Tests
Consolidation of the Superconducting Circuits
  Replacement of non-conform cryomagnets
  Radiation to Electronics (R2E)
For experiments – time to upgrade detectors
And many other projects…
Timeframe: February 2013 – December 2014

## Slide 3
SMACC Project
Superconducting Magnets And Circuits Consolidation is one of the main projects and activities to perform during LS1.
Courtesy J.Ph. Tock

## Slide 4: The schedule of LS1
K. Foraz, Third LHC Splice Review, November 12-14, 2012

## Slide 5
Alfa & Omega Team
Our tasks:
To open all W-bellows starting “The Train”
To close all W-bellows completing “The Train”
To install all missing SRV (DN200)
To upgrade all thermal screens
To remove, repair and reinstall M bellows’ protections
To install V-bellows and X-bellows protections
To support Special Interventions Team and VSC (leak detection)
Some numbers:
612 SRV (DN200) to install in 4 sectors
1695 Interconnections to open/close (+ some extra…)
3390 Thermal Shields to modify in the workshop Bat. 183
5085 M bellows’ protections to remove – repair – install
Preparation period: visits, procedures, ECR, videos, orders, equipment...
Second phase (now!): training on surface
http://www.youtube.com/watch?v=KcRDMjNiBts
\\cern.ch\dfs\Workspaces\a\AlfaOmega\Media\CERN clips

## Slide 6
Andrea Musso
(Anna Chrul, HNINP)
Jose Manuel Gomes De Faria
SRV
Activity Leader
DUBNA
Aleksander Ivanov
Alain Bastard
W Opening & Closure
Activity Leader
NTUA
Dimitrios Damianoglou
(Konstantinos Razakias)
WUT
Michal Strychalski
(Jacek Muszynski)
Graeme Barlow
Thermal Shields Upgrade
Activity Leader
Adel Tebigui (FSU)
Benjamin Pellet (FSU)
Team 1
March 15th 2013
Team 2
March 15th 2013
Team3
March 15th 2013
Team 1
March 1st 2013
Team 2
March 1st 2013
Team 3
March 1st 2013
Team 1
March 15th 2013
Team 2
March 15th 2013
Alfa & Omega Team
International Team: 36 team members from 7 countries, 7 languages and a huge work to do!

## Slide 7
W-bellows opening
Remove screws
Open bellows
Remove MLI blankets 1
Welds to cut
Remove thermal shields
Remove MLI blankets 2
Remove shield (screwed)
Courtesy Thierry Renaglia

## Slide 9
Machine de découpe des écrans thermiques:
Les contraintes que nous avions a respecter
Pas de poussières ni d’étincelles
Réduction des nuisances sonores
Sécurité pour les utilisateurs de machine
Rapidité
Qualité

## Slide 16: Installation of Safety Relief Devices (DN200) 1/2
This activity was partially performed during last shutdown
(2008-2009)
There are 612 SRV left for installation in 4 sectors:
  Sector 2-3
  Sector 4-5 (partially)
  Sector 7-8
  Sector 8-1
Nota: a partial opening of the interconnection (i.e. W opening and MLI removal)
is requested to install the SRD’s

## Slide 17: Installation of Safety Relief Devices (DN200) 2/2

## Slide 18
Dziękuję
Merci
Grazie